3
Shoe Marketplace - Master Development Plan
Phase 1: Backend Foundation (Django)
- Create virtual environment DONE
- Install dependencies: django, djangorestframework, djoser, pillow, django-cors-headers
- Create Django Project (e.g., "config")
- Create 3 Apps: users, market, reviews
- Settings: Register apps in INSTALLED_APPS
- Settings: Configure REST Framework settings
- Settings: Configure CORS
- Settings: Configure Media Files (images)

Phase 2: The Users App (Auth & Profiles)
- users/models.py: Create Profile model
- users/signals.py: Create post_save signal
- users/serializers.py: Create ProfileSerializer
- users/urls.py: Connect Djoser URLs

Phase 3: The Market App (Shoes)
- market/models.py: Create Shoe model
- market/serializers.py: Create ShoeSerializer
- market/views.py: Create ShoeViewSet
- market/views.py: Add perform_create logic
Phase 4: The Reviews App
- reviews/models.py: Create Review model
- reviews/serializers.py: Create ReviewSerializer
- reviews/views.py: Create ViewSets
Phase 5: URL Wiring & Testing
- Connect all app URLs to main urls.py
- Run migrations
- Create Superuser & Test in Admin

Phase 6: Frontend Setup
- Initialize React App
- Install axios, react-router-dom
- Configure Axios instance

Phase 7: Frontend Pages (Read Only)
- Create Navbar
- Create Home Page (Feed)
- Create Shoe Detail Page

Phase 8: Frontend Auth & Actions
- Create Login/Register Pages
- Create "Publish Shoe" Form
- Create Seller Profile Page
- Create Review Form